strategic roadmap

1. The Technical Architecture

To keep costs low, we will avoid expensive server rentals and use "Serverless" or "Free-Tier" cloud providers.

- Frontend: Swift (SwiftUI). SwiftUI is faster for prototyping than UIKit and handles data binding elegantly for real-time price updates.

- Backend: Node.js (on Vercel/Render). While you are using VS Code, Node.js is the most "low-cost friendly" language for backends and pairs perfectly with PostgreSQL.

- Database: Supabase (PostgreSQL). Supabase offers a generous free tier for PostgreSQL and includes built-in Authentication (login/signup), which saves you weeks of work.

- Forex API: Currencycloud. You can sign up for a "Sandbox" account for free to get quotes and simulate transfers.

2. Detailed Step-by-Step Plan

Phase 1: Environment Setup (Cost: £0)

- Swift Setup: Install Xcode (required for iOS development). You can still use VS Code for the backend, but Xcode is mandatory to compile Swift code.

- Database: Create a free project on Supabase. Set up your tables: Users, BankAccounts, and Transactions.

- Forex API: Sign up for a Currencycloud Demo Account.

Phase 2: User Onboarding & Bank Details

- KYC Flow: In a real app, you need "Know Your Customer" (ID checks). For the MVP, create a simple form to collect:

  - Sender details (UK IBAN/Sort Code).

  - Recipient details (USD Routing/Account Number).

- Storage: Store these securely in your Supabase PostgreSQL database using AES-256 encryption.

Phase 3: The Quoting Engine (The "1-Minute" Logic)

- Fetch Quote: When a user enters "£1000 to USD," the Swift app calls the backend, which asks the Forex API for a "Buy" rate.

- The Timer: * The API will provide a timestamp_expires.

  - In Swift, use a Timer to show a 60-second countdown.

  - Logic: If Date() > expiry, disable the "Accept" button and force a refresh.

Phase 4: Execution & Transfer

- Acceptance: Once the user clicks "Accept," send a POST request to your backend.

- Trigger FX: Your backend tells the Forex API to "fix" the rate and initiate a "Book Trade."

- Funding: In the MVP, you would display your app's UK bank details to the user and ask them to send the GBP via their banking app (Manual Funding).

3. Cost Review (Target: £0 for MVP)

To keep this free, the project must stay within "Free Tier" limits.

| Component | Provider | Cost (MVP) | Notes |
| --- | --- | --- | --- |
| iOS Dev License | Apple | $99/year | Required to put the app on a physical iPhone or the App Store. (Testing on simulator is free). |
| Database | Supabase | £0 | Includes PostgreSQL, Auth, and 500MB storage. |
| Backend Hosting | Render / Vercel | £0 | "Hobby" plans are sufficient for low traffic. |
| Forex Data | Currencycloud | £0 | Demo/Sandbox accounts are free for developers. |
| Domain/Web | GitHub Pages | £0 | For hosting your privacy policy (required by Apple). |
| Total Startup |  | ~$99 | Only the Apple Developer fee is strictly mandatory for real testing. |

4. Crucial "Reality Check" (Compliance)

Because you are moving money, you cannot launch this to the public without:

- FCA Registration (UK): You need to be a Registered Small Payment Institution (SPI).

- AML/KYC: You must verify IDs (Passport/Address). Tools like Sumsub or Onfido do this but charge per check.

Tip: Most startups "white-label" this. Instead of becoming a bank yourself, you build the UI and let a partner like Currencycloud handle the regulated parts.

Other Regulations (UK GDPR)

Since you are UK-based and handling sensitive financial data, UK GDPR (Data Protection Act 2018) applies strictly:

- Data Minimisation: Do not collect data you don't need. (e.g., don't ask for their home phone number if an email suffices).

- Encryption: Financial data (Bank account numbers) must be encrypted "at rest" (in your database) and "in transit" (between the app and the server).

- ICO Registration: Most UK businesses that process personal data must register with the Information Commissioner’s Office (ICO). This costs £40/year for small startups.

- Right to Erasure: You must have a button in the app that allows a user to request their account be deleted.